UNIVERSITÀ DEGLI STUDI DI SALERNO



INGEGNERIA INFORMATICA MAGISTRALE

Anno scolastico 2023-2024

SOFTWARE ENGINEERING

Gruppo 15

Consegna 19-11-2023

**Sommario**

[**1.1.** **Review Report** 3](#_Toc151920232)

[**1.2.** **Retrospective Report** 3](#_Toc151920233)

* 1. **Review Report**

This week was full of work. We underestimated the necessary work for basically all the user stories. In particular, we underestimated the work needed for UIs and tests.

Story Points planned: 12

Story Points completed: 12

However, we still managed to get the work done, but every member worked over the estimated weekly time, so for the next sprint we’re gonna lower the planned story points just a bit.

We’ve had some issues along the way, both in terms of our organization and in terms of sharing our work. We started with a clear distribution of work, but, due to problems with the code, many tasks were made by more than one member. This led to some problems with file versions and synchronization. Also, we’ve lost some time in unifying code formatting and documentation.

After all, it was our first sprint. We’ll use this knowledge to better plan next sprint.

* 1. **Retrospective Report**